Designated Driver Booking

Full Backend Build Plan

Next.js + Clerk  |  Node.js + Express + Prisma  |  Supabase PostgreSQL  |  Socket.io

Tech Stack

| Layer | Technology | Purpose |
| --- | --- | --- |
| Frontend | Next.js 14 (App Router) | UI, routing, Clerk auth |
| Backend | Node.js + Express | REST API + Socket.io |
| ORM | Prisma | DB queries + migrations |
| Database | Supabase (PostgreSQL) | Hosted Postgres |
| Auth | Clerk | Login, Google OAuth, Phone OTP |
| Real-time | Socket.io | Live location + ride status |
| Maps/Distance | Haversine formula | Fare calc, no API key needed |
| Payments | Mock (DB record only) | Fare recording for demo |

Phase 1 — Project Setup

| Phase 1 | Repo structure + install dependencies ~1–2 hours |
| --- | --- |

Folder structure

designated-driver/

├── frontend/     ← Next.js 14 + Clerk

└── backend/      ← Node.js + Express + Prisma + Socket.io

Backend install

mkdir backend && cd backend

npm init -y

npm install express prisma @prisma/client

npm install socket.io cors dotenv @clerk/express

npm install -D nodemon

npx prisma init

Frontend install

npx create-next-app@latest frontend --typescript --tailwind --app

cd frontend

npm install @clerk/nextjs axios socket.io-client

Backend .env

DATABASE_URL=postgresql://postgres.[ref]:[pass]@pooler.supabase.com:6543/postgres?pgbouncer=true&connection_limit=1

DIRECT_URL=postgresql://postgres.[ref]:[pass]@pooler.supabase.com:5432/postgres

CLERK_SECRET_KEY=sk_test_...

PORT=4000

Frontend .env.local

NEXT_PUBLIC_CLERK_PUBLISHABLE_KEY=pk_test_...

CLERK_SECRET_KEY=sk_test_...

NEXT_PUBLIC_CLERK_SIGN_IN_URL=/sign-in

NEXT_PUBLIC_CLERK_SIGN_UP_URL=/sign-up

NEXT_PUBLIC_CLERK_AFTER_SIGN_IN_URL=/onboarding

NEXT_PUBLIC_API_URL=http://localhost:4000

Phase 2 — Database Schema

| Phase 2 | Prisma schema + Supabase migration ~2–3 hours |
| --- | --- |

Important: Supabase connection

Use the Transaction Pooler URL (port 6543) for DATABASE_URL and the Direct URL (port 5432) for DIRECT_URL. Migrations must run through the direct URL, not the pooler.

prisma/schema.prisma

generator client {

provider = "prisma-client-js"

}

datasource db {

provider  = "postgresql"

url       = env("DATABASE_URL")

directUrl = env("DIRECT_URL")

}

model User {

id              String         @id @default(uuid())

clerkId         String         @unique

name            String

email           String         @unique

phone           String?

role            Role           @default(CUSTOMER)

createdAt       DateTime       @default(now())

driverProfile   DriverProfile?

ridesAsCustomer Ride[]         @relation("CustomerRides")

ridesAsDriver   Ride[]         @relation("DriverRides")

ratingsGiven    Rating[]       @relation("RatingsGiven")

ratingsReceived Rating[]       @relation("RatingsReceived")

}

model DriverProfile {

id           String  @id @default(uuid())

userId       String  @unique

user         User    @relation(fields: [userId], references: [id])

licenseNo    String

vehicleMake  String

vehicleModel String

vehiclePlate String

isAvailable  Boolean @default(false)

rating       Float   @default(5.0)

}

model Ride {

id             String     @id @default(uuid())

customerId     String

customer       User       @relation("CustomerRides", fields: [customerId], references: [id])

driverId       String?

driver         User?      @relation("DriverRides", fields: [driverId], references: [id])

pickupAddress  String

dropoffAddress String

pickupLat      Float

pickupLng      Float

dropoffLat     Float

dropoffLng     Float

status         RideStatus @default(SEARCHING)

fareEstimate   Float

fareFinal      Float?

createdAt      DateTime   @default(now())

completedAt    DateTime?

payment        Payment?

ratings        Rating[]

}

model Payment {

id        String        @id @default(uuid())

rideId    String        @unique

ride      Ride          @relation(fields: [rideId], references: [id])

amount    Float

status    PaymentStatus @default(PENDING)

createdAt DateTime      @default(now())

}

model Rating {

id      String @id @default(uuid())

rideId  String

ride    Ride   @relation(fields: [rideId], references: [id])

raterId String

rater   User   @relation("RatingsGiven", fields: [raterId], references: [id])

rateeId String

ratee   User   @relation("RatingsReceived", fields: [rateeId], references: [id])

score   Int

comment String?

}

enum Role          { CUSTOMER  DRIVER }

enum RideStatus    { SEARCHING  DRIVER_ASSIGNED  IN_PROGRESS  COMPLETED  CANCELLED }

enum PaymentStatus { PENDING  PAID }

Run migration

npx prisma migrate dev --name init

npx prisma generate

npx prisma studio   # Visual DB browser — great for demos

Phase 3 — Clerk Auth

| Phase 3 | Clerk on frontend + Express backend verification ~2–3 hours |
| --- | --- |

app/layout.tsx — wrap with ClerkProvider

import { ClerkProvider } from '@clerk/nextjs'

export default function RootLayout({ children }) {

return <ClerkProvider><html><body>{children}</body></html></ClerkProvider>

}

middleware.ts — protect all routes except sign-in/up

import { clerkMiddleware, createRouteMatcher } from '@clerk/nextjs/server'

const isPublic = createRouteMatcher(['/sign-in(.*)', '/sign-up(.*)'])

export default clerkMiddleware((auth, req) => {

if (!isPublic(req)) auth().protect()

})

export const config = { matcher: ['/((?!_next|.*\..*).*)'] }

Sign-in and sign-up pages (3 lines each)

// app/sign-in/[[...sign-in]]/page.tsx

import { SignIn } from '@clerk/nextjs'

export default function Page() { return <SignIn /> }

Onboarding page — role selection + DB sync

After signup Clerk redirects to /onboarding. User picks CUSTOMER or DRIVER. Drivers also fill vehicle details. Then call the backend sync endpoint.

const { getToken, user } = useAuth()

const token = await getToken()

await axios.post(`${API}/api/auth/sync`,

{ clerkId: user.id, name: user.fullName,

email: user.emailAddresses[0].emailAddress, role },

{ headers: { Authorization: `Bearer ${token}` } }

)

Backend: auth sync route

router.post('/sync', async (req, res) => {

const { clerkId, name, email, phone, role } = req.body

const user = await prisma.user.upsert({

where: { clerkId },

update: {},

create: { clerkId, name, email, phone, role }

})

res.json(user)

})

Backend: protect routes with Clerk middleware

const { clerkMiddleware, requireAuth } = require('@clerk/express')

app.use(clerkMiddleware())

app.use('/api/auth',     require('./routes/auth'))           // public

app.use('/api/rides',    requireAuth(), require('./routes/rides'))

app.use('/api/drivers',  requireAuth(), require('./routes/drivers'))

app.use('/api/payments', requireAuth(), require('./routes/payments'))

Enable Google OAuth + Phone OTP

- Clerk Dashboard → Configure → Social Providers → enable Google

- Add Google Client ID and Secret from Google Cloud Console

- Clerk Dashboard → Configure → Phone number → enable SMS OTP

- Zero extra code required — Clerk handles the UI and flow

Phase 4 — Core Ride API

| Phase 4 | All REST endpoints + fare estimation logic ~4–5 hours |
| --- | --- |

API endpoints

| Method | Endpoint | Who | Description |
| --- | --- | --- | --- |
| POST | /api/auth/sync | Any | Sync Clerk user to DB on first login |
| POST | /api/rides/estimate | Customer | Returns fare + distance |
| POST | /api/rides/book | Customer | Creates ride, status=SEARCHING |
| GET | /api/rides/:id | Both | Get ride details + driver info |
| POST | /api/rides/:id/accept | Driver | Driver claims the ride |
| POST | /api/rides/:id/start | Driver | Status → IN_PROGRESS |
| POST | /api/rides/:id/complete | Driver | Status → COMPLETED, lock fare |
| POST | /api/rides/:id/pay | Customer | Create payment record |
| POST | /api/ratings | Both | Submit star rating |
| PATCH | /api/drivers/availability | Driver | Toggle online/offline |

Fare estimation — Haversine formula

function haversineKm(lat1, lng1, lat2, lng2) {

const R = 6371

const dLat = (lat2 - lat1) * Math.PI / 180

const dLng = (lng2 - lng1) * Math.PI / 180

const a = Math.sin(dLat/2)**2 +

Math.cos(lat1*Math.PI/180) * Math.cos(lat2*Math.PI/180) * Math.sin(dLng/2)**2

return R * 2 * Math.atan2(Math.sqrt(a), Math.sqrt(1-a))

}

const BASE_FARE = 50   // ₹50 base charge

const RATE_PER_KM = 15 // ₹15 per km

const fare = BASE_FARE + (distanceKm * RATE_PER_KM)

Book ride endpoint

router.post('/book', requireAuth(), async (req, res) => {

const { userId } = req.auth

const dbUser = await prisma.user.findUnique({ where: { clerkId: userId } })

const ride = await prisma.ride.create({

data: { customerId: dbUser.id, ...req.body, status: 'SEARCHING' }

})

req.io.emit('new:ride', { rideId: ride.id, pickup: req.body.pickupAddress })

res.json(ride)

})

Driver accept endpoint

router.post('/:id/accept', requireAuth(), async (req, res) => {

const { userId } = req.auth

const dbUser = await prisma.user.findUnique({ where: { clerkId: userId } })

const ride = await prisma.ride.update({

where: { id: req.params.id },

data: { driverId: dbUser.id, status: 'DRIVER_ASSIGNED' },

include: { driver: { include: { driverProfile: true } } }

})

req.io.to(`ride:${ride.id}`).emit('driver:accepted', { driver: ride.driver })

res.json(ride)

})

Attach io to req (so routes can emit socket events)

// In server.js before routes:

app.use((req, res, next) => { req.io = io; next() })

Phase 5 — Socket.io Real-time

| Phase 5 | Live GPS tracking + ride status events ~3–4 hours |
| --- | --- |

Full server.js

const express = require('express')

const http = require('http')

const { Server } = require('socket.io')

const cors = require('cors')

const { clerkMiddleware, requireAuth } = require('@clerk/express')

require('dotenv').config()

const app = express()

const httpServer = http.createServer(app)

const io = new Server(httpServer, {

cors: { origin: 'http://localhost:3000', credentials: true }

})

app.use(cors({ origin: 'http://localhost:3000', credentials: true }))

app.use(express.json())

app.use(clerkMiddleware())

app.use((req, res, next) => { req.io = io; next() })

app.use('/api/auth',     require('./routes/auth'))

app.use('/api/rides',    requireAuth(), require('./routes/rides'))

app.use('/api/drivers',  requireAuth(), require('./routes/drivers'))

app.use('/api/payments', requireAuth(), require('./routes/payments'))

io.on('connection', (socket) => {

socket.on('join:ride', (rideId) => socket.join(`ride:${rideId}`))

socket.on('driver:location', ({ rideId, lat, lng }) => {

io.to(`ride:${rideId}`).emit('location:update', { lat, lng })

})

socket.on('ride:status', ({ rideId, status }) => {

io.to(`ride:${rideId}`).emit('status:update', { status })

})

})

httpServer.listen(process.env.PORT || 4000)

Socket events reference

| Event | Direction | Payload | Purpose |
| --- | --- | --- | --- |
| join:ride | Client → Server | { rideId } | Join a ride's socket room |
| new:ride | Server → All drivers | { rideId, pickup } | Notify drivers of new booking |
| driver:location | Driver → Server | { rideId, lat, lng } | GPS update every 5s |
| location:update | Server → Customer | { lat, lng } | Broadcast driver position |
| driver:accepted | Server → Customer | { driver } | Driver matched |
| ride:status | Server → Both | { rideId, status } | Status change |
| payment:received | Server → Driver | { amount } | Payment confirmed |

Frontend socket client

// lib/socket.ts

import { io } from 'socket.io-client'

export const socket = io('http://localhost:4000')

// In ride tracking page:

useEffect(() => {

socket.emit('join:ride', rideId)

socket.on('location:update', ({ lat, lng }) => setDriverPos({ lat, lng }))

socket.on('status:update', ({ status }) => setStatus(status))

return () => { socket.off('location:update'); socket.off('status:update') }

}, [rideId])

// In driver app — send location every 5 seconds:

setInterval(() => {

navigator.geolocation.getCurrentPosition(({ coords }) => {

socket.emit('driver:location', { rideId, lat: coords.latitude, lng: coords.longitude })

})

}, 5000)

Phase 6 — Frontend Pages

| Phase 6 | All Next.js pages for customer and driver flows ~6–8 hours |
| --- | --- |

API utility — attach Clerk token to every request

// lib/api.ts

import axios from 'axios'

import { useAuth } from '@clerk/nextjs'

export function useApi() {

const { getToken } = useAuth()

const api = axios.create({ baseURL: process.env.NEXT_PUBLIC_API_URL })

api.interceptors.request.use(async (config) => {

const token = await getToken()

if (token) config.headers.Authorization = `Bearer ${token}`

return config

})

return api

}

Pages to build

- app/sign-in and app/sign-up — Clerk components, 3 lines each

- app/onboarding — role picker, vehicle form for drivers, calls /api/auth/sync

- app/dashboard — server component that reads role and redirects appropriately

- app/(customer)/book — pickup/dropoff inputs, fare estimate display, confirm button

- app/(customer)/rides/[id] — waiting screen then live tracking, shows driver info

- app/(customer)/rides/[id]/complete — fare summary, pay button, star rating

- app/(driver)/driver/dashboard — toggle online/offline, incoming ride requests list

- app/(driver)/driver/rides/[id] — customer + vehicle info, accept button

Dashboard role redirect (server component)

// app/dashboard/page.tsx

import { currentUser } from '@clerk/nextjs/server'

import { redirect } from 'next/navigation'

import { prisma } from '@/lib/prisma'

export default async function Dashboard() {

const clerkUser = await currentUser()

const user = await prisma.user.findUnique({ where: { clerkId: clerkUser.id } })

if (user.role === 'DRIVER') redirect('/driver/dashboard')

redirect('/book')

}

Phase 7 — Mock Payment

| Phase 7 | Record fare in DB — no real gateway needed ~1–2 hours |
| --- | --- |

router.post('/:rideId/pay', requireAuth(), async (req, res) => {

const ride = await prisma.ride.findUnique({ where: { id: req.params.rideId } })

const payment = await prisma.payment.create({

data: { rideId: ride.id, amount: ride.fareFinal, status: 'PAID' }

})

req.io.to(`ride:${ride.id}`).emit('payment:received', { amount: ride.fareFinal })

res.json({ success: true, payment })

})

Phase 8 — Ratings

| Phase 8 | Mutual star ratings after ride completion ~1–2 hours |
| --- | --- |

router.post('/', requireAuth(), async (req, res) => {

const { rideId, rateeId, score, comment } = req.body

const { userId } = req.auth

const rater = await prisma.user.findUnique({ where: { clerkId: userId } })

await prisma.rating.create({

data: { rideId, raterId: rater.id, rateeId, score, comment }

})

// Recalculate driver average rating

const all = await prisma.rating.findMany({ where: { rateeId } })

const avg = all.reduce((s, r) => s + r.score, 0) / all.length

await prisma.driverProfile.update({

where: { userId: rateeId }, data: { rating: avg }

})

res.json({ success: true })

})

Timeline Summary

| Phase | What you build | Demoable? | Est. Time |
| --- | --- | --- | --- |
| 1 — Setup | Repo, deps, folder structure | No | 1–2 hrs |
| 2 — Database | Prisma schema + Supabase migration | Prisma Studio ✓ | 2–3 hrs |
| 3 — Auth | Clerk, sync endpoint, role selection | Login flow ✓ | 2–3 hrs |
| 4 — Ride API | All REST routes, fare estimation | Postman ✓ | 4–5 hrs |
| 5 — Real-time | Socket.io server + GPS events | Two browser tabs ✓ | 3–4 hrs |
| 6 — Frontend | All pages, customer + driver UI | Full demo ✓ | 6–8 hrs |
| 7 — Payment | Mock payment + confirmation | Complete ✓ | 1–2 hrs |
| 8 — Ratings | Star rating UI + DB update | Complete ✓ | 1–2 hrs |

Total estimated time: 20–30 hours across 1–2 weeks of focused work.

What to Skip

These are production concerns not needed for a semester demo:

- Email verification (Clerk handles if needed but skip for now)

- Driver document/license upload and admin approval flow

- Surge pricing or dynamic fare

- Ride cancellation handling

- Real payment gateway (Razorpay/Stripe)

- Push notifications — Socket.io is sufficient

- Redis, caching, or message queues

What This Demonstrates to Your Professor

- Full-stack separation — independent frontend and backend servers

- RESTful API design with correct HTTP methods and status codes

- Relational database design — foreign keys, enums, one-to-many relations

- Authentication and role-based access control (Clerk + custom roles in DB)

- Real-time bidirectional communication with WebSockets (Socket.io)

- ORM usage with schema migrations (Prisma)

- Cloud-hosted database (Supabase PostgreSQL)

- Third-party auth integration (Clerk — Google OAuth + Phone OTP)